## Slide 1
Dept of AI &ML
TraceWeave-Core: Measuring What Static Call-Graph Extraction Misses in Real Python Repositories
Project Phase-II · Interim Presentation
on [18/08/20226]
Presented by
Group No | Name | USN
28 | Abhishek Kumar | 1AY23AI004
 | Pravith S Upadhyaya | 1AY23AI086
 | Sankalp Shankar | 1AY23AI101
 | Surabhi Singh | 1AY23AI125
Guide Name: Designation: | [Guide Name] [Designation] | 
Department of Artificial Intelligence and Machine Learning
Acharya Institute of Technology
Soladevanahalli, Bengaluru 560 107
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY

## Slide 2: TABLE OF CONTENTS
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
No. | Contents | Page
1 | Problem Statement & Objective | 3
2 | Flow / Methodology | 4–5
3 | Demo of Project | 6
4 | Results / Output | 7
5 | Status of Paper | 8–9
6 | Proposed Outcome vs Actual Outcome | 10–11
7 | Conclusion, Deliverables & Impact | 12
8 | Individual Responsibilities | 13
9 | Gantt Chart | 14
10 | References | 15

## Slide 3: 1. Problem Statement & Objective
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
THE PROBLEM
• Repository-level modernization is bottlenecked by call-graph quality, not model capacity.
• Python decides many calls at run time — getattr dispatch, importlib, plugin registries, DI containers.
• Static extractors cannot see those edges — and no one has measured how many are lost.
• A silently lossy graph makes an LLM code agent confidently wrong.
WHAT ONE MISS LOOKS LIKE
STATIC (PyCG 0.0.8)
main → dispatch
dispatch → <builtin>.getattr
RUNTIME (sys.setprofile)
main → dispatch
dispatch → handle_email
✕ the second edge is real, executed, and invisible to static analysis
OBJECTIVES
O1
Measure the miss rate
Recall of static extraction against runtime-observed edges (H2a)
O2
Name the mechanism
Show misses concentrate in identifiable construct classes
O3
Release DynBench-Core
Pinned repos, replayable workloads, reference edge sets, harness
O4
Report feasibility
What it costs to trace real projects at corpus scale

## Slide 4: 2. Flow / Methodology — Measurement Pipeline (1 of 2)
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
1
Discover
GitHub search over Python repos with a build file.
→ 558 candidates queued
2
Score density
AST scorer counts dynamic constructs per KLOC of source only.
→ LOW / MED / HIGH stratum
3
Triage
Containerised install + test run, one repo, one Python, one attempt.
→ GREEN / AMBER / RED + pinned lockfile
4
Capture workloads
Annotators record ≥3 replayable runs per repo, verified twice.
→ The execution oracle
5
Extract both graphs
Static: PyCG 0.0.8 + Pyright 1.1.411. Dynamic: sys.monitoring tracer.
→ S and R
6
Fuse & measure
Dual-state CPG, fused on read; recall over the comparaable universe.
→ The H2a number
Every stage runs inside a container pinned by digest, never by tag — the host never traces.

## Slide 5: 2. Flow / Methodology — What Makes It a Measurement (2 of 2)
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
IDENTITY IS PINNED BEFORE ANYTHING RUNS
Repo identity — all five required
(repo_url, sha, pyver, base_image_digest, lockfile_sha256)
Node identity — frozen
(repo_url, sha, relative_path, qualified_symbol)
Line numbers are deliberately excluded — they move under reformatting and differ between the static parse and the runtime frame.
Both graphs are extracted inside the same pinned image, so a difference between them is a property of the code — not of the environment it ran in.
METRIC DISCIPLINE, PRE-REGISTERED
• Comparable universe — both ends in-repo and Python-level. C/builtin and third-party are excluded from the primary denominator.
• Recall = |S∩R| / |R|. |S∩R|/|S| is never called precision — it is the workload-confirmed fraction.
• R is a lower bound, conditional on the recorded workloads. That wording is mandatory everywhere.
• Wrapper transparency — caller → wrapper → f collapses to caller → f, so decorators cannot manufacture misses.
• No LLM-as-judge anywhere in validation or headline metrics.
FROZEN BEFORE THE CODE THAT CONSUMES THEM
metric_spec_h2a.md
frozen v1.0
Node identity, what counts as an edge, the comparable universe, threats pre-empted.
density_scorer_spec.md
frozen v1.0
Thresholds calibrated once, on 14 reference repos, before any corpus admission.
config/base_images.json
frozen v1.2
Five image digests, tool pins, the recipe ladder. Appended to, never edited.

## Slide 6: 3. Demo of Project — A Call Graph Missing a Real Call
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
WHAT RUNS ON SCREEN
1
fixture.py
A small plugin registry that dispatches through getattr — the construct class H2a is about.
2
PyCG 0.0.8
Runs in the pinned container against the same file, writes static.json.
3
sys.setprofile tracer
Executes the fixture for real, writes runtime.json.
4
Web explainer
React + Cytoscape diffs the two graphs and highlights the edge only one of them has.
REAL OUTPUT, THIS REPOSITORY
static.json — 3 edges
fixture → fixture.main
fixture.main → PluginRegistry.dispatch
PluginRegistry.dispatch → <builtin>.getattr
runtime.json — 3 edges
fixture → fixture.main
fixture.main → PluginRegistry.dispatch
PluginRegistry.dispatch → PluginRegistry.handle_email
✕ handle_email is executed every run and appears in no static graph.
The demo is the hypothesis in miniature. Run the same static-vs-runtime diff across the whole pinned corpus and the result is the H2a number.

## Slide 7: 4. Results / Output
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
558
candidates discovered & scored
target ~450 · floor 300
100%
PyCG failure rate under Python 3.12
it does not run there at all
1.6%
PyCG failure on library code under Python 3.10
3.1% on test & fixture paths
93 s
click triaged GREEN, end to end
9-package lockfile + sha256
STRATIFIED QUEUE & SCORER CALIBRATION
Stratum
Queue
Ref. set
HIGH (≥10.0)
135
6
MED (4.0–10.0)
177
4
LOW (<4.0)
246
3
TOO_SMALL (<500 SLOC)
—
1
Total
558
14
Stratum comes from source only — scoring test suites together made every pytest project look HIGH.
FOUND BY RUNNING PHASE 0, NOT PLANNING IT
• PyCG 0.0.8 cannot be imported on Linux — it ships PyCG/ but imports pycg. A symlink shim is now mandatory in every image.
• The scorer's first run had no discrimination — 10 of 14 repos landed HIGH. Four false-positive classes were fixed before freezing.
• It corrected two a-priori labels, and was right: requests really does call importlib.import_module in its compat layer.
• ins1's classifier has an ordering bug. Kept verbatim as error_class_v10 for audit comparability; the disagreement rate is now reportable.
• A 16.8× overcount was caught in verification — click's collected tests read as 32965 instead of 1965.

## Slide 8: 5. Status of Paper (1 of 2)
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
PAPER 1 · SYSTEMATIC REVIEW
Graph-Aware Neuro-Symbolic Approaches for Legacy Modernization: A Systematic Review
Adarsha S P · Sankalp Shankar · Surabhi Singh · Pravith S Upadhyaya · Abhishek Kumar
Scope: IEEE Xplore, ACM DL and arXiv, January 2020 – April 2026; repository-level code translation, refactoring and validation. §VIII.B is the finding this project turns into a measurement.
STATUS
UNDER REVIEW
Venue: [Venue Name]
Submitted: [Date]
Paper ID: [ID]
PAPER 2 · IN PREPARATION
TraceWeave-Core: How Much of a Python Call Graph Does Static Extraction Miss?
Gated on the Phase 3 GO / NO-GO. The headline is the H2a recall figure with its per-stratum and per-edge-type breakdowns, plus the DynBench-Core artifact. The measurement is publishable either way — a low miss rate concentrated at named constructs is a stronger result than a diffuse high one.
No threshold or definition may be tuned after seeing results — the specs were frozen before the extraction code existed.

## Slide 9: 5. Status of Paper — Proof (2 of 2)
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
SUBMISSION PROOF
[ Paste the submission-confirmation screenshot here ]
Acknowledgement e-mail or the portal's submitted-papers page
WHAT THE PROOF MUST SHOW
☐ Paper title exactly as submitted
☐ Full author list in submission order
☐ Venue name and track
☐ Submission or paper ID
☐ Date-stamped acknowledgement
☐ Current state shown by the portal
Redact reviewer identities and any e-mail address that is not a team member's before the slide is shown.

## Slide 10: 6. Proposed Outcome vs Actual Outcome (1 of 2)
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
PHASE 0 COMMITMENT
PROPOSED
ACTUAL
Candidates discovered & scored
~450 (floor 300)
558 queued
MET
Stratum balance — HIGH not thin
risk flagged in plan
HIGH 135 / MED 177 / LOW 246
MET
Pyright pinned before Phase 1
version query pending
1.1.411, published 2026-06-25
MET
PyCG parse-failure rate measured
"expected non-trivial"
1.6% @ 3.10 · 100% @ 3.12
MET
triage/runner.py — parallel queue
recipe ladder + checkpoints
delivered, re-verifies every outcome
MET
Density scorer calibrated & frozen
calibrate once, then freeze
v1.0 — 6 HIGH / 4 MED / 3 LOW / 1 TS
MET
Corpus with ≥3 workloads per repo
~60 repos (floor 40)
next work — not started
NEXT
H2a recall figure
Phase 3 GO / NO-GO
not yet measured, by design
NEXT
Phase 0 closed on schedule and over target on every item it owned. The two NEXT rows are Phase 1 and Phase 3 deliverables, not slippage.

## Slide 11: 6. What the Plan Did Not Predict (2 of 2)
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
1
PyCG does not run on Python 3.12 at all
1311 of 1311 reference files fail with ImportManagerError — not a SyntaxError, so §2 anticipated the wrong risk.
→ Static baselines now run on ≤3.11 while repos are triaged on 3.12. Recorded as deliberate, not discovered from a stack trace.
2
The published 0.0.8 sdist is unimportable on Linux
It installs PyCG/ but every internal import reads pycg. It only ever worked on case-insensitive macOS.
→ Pin held at 0.0.8; every image carries the symlink shim, and the deviation is written into MANIFEST §2.1.
3
This Mac cannot build the corpus
8 GB RAM OOM-kills test suites at --jobs 3; the corpus must be built on one architecture.
→ Mac is the manager host; the Linux x86_64 box executes. The corpus is amd64 and a Mac-triaged repo is development output.
4
A patch introduced a silent 16.8× overcount
n_collected matched pytest's pre-deselection total: click read 32965 instead of 1965.
→ Caught during verification, fixed in both triage.sh and runner.py; the total is kept separately as n_collected_total.
STILL OPEN — CARRIED INTO PHASE 1
• Amend ins1 §6. triage.sh v1.2 emits OOM, TIMEOUT, KILLED and collect_partial, which the operator sheet forbids — an operator cannot record what the script prints. validate_sheet.py --v12 is the interim machine check.
• Re-run the 10% human-vs-classifier audit under v1.2, and do not pool the 14 v1.1 spot-check rows with the 558.

## Slide 12: 7. Conclusion, Deliverables & Impact
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
Key findings
• Phase 0 closed complete and over target: 558 candidates against a plan of ~450.
• The field's standard static baseline fails on 100% of files under the interpreter this project defaults to.
• Dynamic-feature density is measurable and discriminating once four false-positive classes are removed.
• Every headline defect so far was found by running the pipeline, not by reviewing it.
Deliverables
• DynBench-Core — pinned repos, replayable workloads, reference edge sets, harness.
• A pre-registered H2a metric specification, frozen before any extraction code.
• Automated triage: triage.sh v1.2 + runner.py with explicit corpus admission.
• A tracing-feasibility survey, including the repos that could not be traced.
Impact
• Tells graph-conditioned code agents how lossy their retrieval substrate really is.
• Names the construct classes to fix, rather than reporting one diffuse percentage.
• Benchmarks outlive methods — the artifact stays useful after the number is quoted.
• A negative result is still the paper: the conditional claim is the strong one.
Every pin, digest and frozen threshold exists so the published number is a measurement — not the result of searching until something looked good.

## Slide 13: 8. Individual Responsibilities
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
NAME
USN
WORKSTREAM
OWNS
[Member 1 Name]
[1AY__AI___]
Discovery & stratification
discover_candidates.py · density_score.py · scorer calibration and the frozen thresholds
[Member 2 Name]
[1AY__AI___]
Triage automation
triage.sh v1.2 · runner.py · lockfile pinning, corpus admission and the 10% audit
[Member 3 Name]
[1AY__AI___]
Static baselines
PyCG 0.0.8 + Pyright 1.1.411 in pinned images · parse-rate measurement · feasibility survey
[Member 4 Name]
[1AY__AI___]
Tracing, demo & specification
sys.monitoring tracer · live demo and web explainer · metric_spec_h2a.md and MANIFEST
Guide — [Guide Name], [Designation]

## Slide 14: 9. Gantt Chart — Workstreams
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
Delivered
In progress
Planned
W1
W2
W3
W4
W5
W6
W7
W8
Discovery & candidate pool
DONE
Density scorer + calibration
DONE
Triage atom — triage.sh v1.2
DONE
runner.py + corpus ledger
DONE
Static baselines pinned
DONE
Metric spec — frozen
DONE
SOP v1.1 + operator sheets
DONE
Tracer prototype + live demo
DONE
Corpus build — 558 repos
IN PROGRESS
Workload capture (ins2)
Tracing + normalisation
Fusion → H2a → GO / NO-GO
▲ TODAY
Eight of twelve workstreams are delivered, in the first three weeks. All four of MANIFEST §7's Phase-1 blockers — the Pyright pin, the PyCG parse-rate measurement, runner.py and discover_candidates.py — were cleared before Phase 1 opened.
The chart stops at the Week 8 seam because H2a, DynBench-Core and the feasibility survey already form a complete paper there. H2b-lite and the release run weeks 8–12 beyond it.

## Slide 15: 10. References
Dept of AI & ML
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY
[1]
V. Salis, T. Sotiropoulos, P. Louridas, D. Spinellis, and D. Mitropoulos, “PyCG: Practical call graph generation in Python,” in Proc. 43rd Int. Conf. Software Engineering (ICSE), 2021, pp. 1646–1657.
[2]
A. S. P, S. Shankar, S. Singh, P. S. Upadhyaya, and A. Kumar, “Graph-aware neuro-symbolic approaches for legacy modernization: A systematic review,” 2026, under review.
[3]
M. Shannon, “PEP 669 — Low impact monitoring for CPython,” Python Enhancement Proposals, Python Software Foundation, 2022.
[4]
R. Bairi, A. Sonwane, A. Kanade, S. Iyer, S. Parthasarathy, S. Rajamani, B. Ashok, and S. Shet, “CodePlan: Repository-level coding using LLMs and planning,” in Proc. Int. Conf. Learning Representations (ICLR), 2024.
[5]
S. Ouyang, W. Yu, K. Ma, Z. Xiao, Z. Zhang, M. Jia, J. Han, H. Zhang, and D. Yu, “RepoGraph: Enhancing AI software engineering with repository-level code graph,” in Proc. Int. Conf. Learning Representations (ICLR), 2025.
[6]
Y. Pan, J. Zhao, C. Wang, and Q. Liu, “RepoTransBench: A real-world benchmark for repository-level code translation,” arXiv:2412.17744, 2024.
[7]
A. R. Ibrahimzada, K. Ke, M. Pawagi, M. S. Abid, R. Pan, S. Sinha, and R. Jabbarvand, “Repository-level compositional code translation and validation,” arXiv:2410.24117, 2024.
[8]
D. Guo, S. Ren, S. Lu, Z. Feng, D. Tang, S. Liu, L. Zhou, N. Duan, A. Svyatkovskiy, S. Fu, M. Tufano, S. Deng, C. Clement, D. Drain, N. Sundaresan, J. Yin, D. Jiang, and M. Zhou, “GraphCodeBERT: Pre-training code representations with data flow,” in Proc. Int. Conf. Learning Representations (ICLR), 2021.
[9]
Microsoft, “Pyright: Static type checker for Python,” version 1.1.411, 2026. [Online]. Available: https://github.com/microsoft/pyright
[10]
Python Software Foundation, “ast — Abstract syntax trees,” Python 3.12 documentation, 2026. [Online]. Available: https://docs.python.org/3.12/library/ast.html
IEEE reference format. Internal project documents (MANIFEST.md, metric_spec_h2a.md, density_scorer_spec.md) are cited in the report, not here.

## Slide 16
Dept of AI & ML
Thank you
DEPARTMENT OF ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING
ACHARYA INSTITUTE OF TECHNOLOGY